## Slide 1
IRSS EXTENDED MENTORSHIP
Week 3 Progress
Valentina Rossi

## Slide 2
Full Pipeline Overview
Stage 1
Function-level analysis
Vulnerable
(verdict)
Indeterminate
(abstained)
FN — force-
included (new)
Stage 2 — Codebase-level analysis
v1: confirm-and-filter-vulnerabilities
2 of 4 confirmed, 1 FP suppressed,
3 retained (known limitation)
v2: +static analysis (in progress)
Ghidra p-code, def-use, slicing,
dominance, targeted angr
Stage 3 — Dynamic analysis (fuzzing)
Baseline: random seeds
(planned)
LLM-generated seeds (blind)
3/5 CVEs confirmed
Static-analysis-guided seeds
(planned)
Forwarding to codebase-level now follows the actual verdict criteria: any "vulnerable" or "indeterminate" verdict forwards automatically; a genuine function-level miss (CVE-2021-42386) was force-included this week after a queue-construction bug was found and fixed. Codebase-level retained cases are exactly the priority target for dynamic analysis.
IRSS Extended Mentorship — Week 3
2

## Slide 3
Codebase-level Analysis: v1 vs. v2
v1 — confirm-and-filter-vulnerabilities
Package: decompiled pseudo-C + Ghidra's direct-calls-only call graph
Tools available to the agent: read function, list callers/callees
Six-case pilot result:
• 2 of 4 real vulnerabilities confirmed
• 1 genuine false positive correctly suppressed
(full rejection proof)
• 3 cases retained — needed value-range tracking
across a loop and/or indirect-call resolution
No suppression of a true positive at any point
v2 — + agent-directed static analysis
Added this week (per supervisor guidance — no new algorithms,
agent orchestrates existing capabilities):
• Fuller Ghidra output: p-code, CFG, references, call sites
• Def-use, slicing, dominance tools
• Targeted angr queries (symbolic execution,
value-constraint reasoning, indirect-call resolution)
• Ingestion bug fixed: the CVE-2021-42386 Tier A miss
now actually reaches Tier B
First run: 0/3 confirmed — but audit found the new tools
(slicing, dominance, angr) were never actually invoked.
Follow-up run requested with explicit tool-usage guidance.
Known limitation, either version: no SSA / dominators / def-use slicing / symbolic range analysis engine of our own. Targeted angr queries are bounded, agent-directed probes, not exhaustive path-sensitive analysis. If a case genuinely can't be resolved through Ghidra + angr + glue code, it is documented as a limitation rather than triggering a new analysis framework — a deliberate MVP scope decision, not a discovered gap.
IRSS Extended Mentorship — Week 3
3

## Slide 4
Dynamic Analysis: Fuzzing Experiments This Week
How seeds are generated now (blind, LLM-guided — LLMIF-derived design)
Phase 1 — extraction: an isolated subagent reads only the relevant specification/documentation and source code (RFC text for the one RFC-defined case; real compression tools for binary formats; source code for CLI/interpreter cases). It extracts field structure and boundary values with zero mention of the vulnerability, CVE, or bug class.
Phase 2 — generation: seeds are built mechanically from that extraction, no further vulnerability-aware reasoning — so a resulting crash is genuine evidence, not a confirmation of something already known.
Results
5 / 5
harnesses built
& verified
CVE-2026-29004
(udhcpc6)
CONFIRMED
CVE-2021-42373
(man)
CONFIRMED
CVE-2021-42374
(unlzma)
CONFIRMED
CVE-2017-15873
(bunzip2)
IN PROGRESS
CVE-2021-42386
(awk)
IN PROGRESS
Confirmed = crash reproduces on vulnerable, absent on patched, with the identical input.
Planned expansion (per supervisor's request)
1. Random-seed baseline — same harnesses, same budget, purely random seeds — to measure whether guided seeding actually helps (time to first crash, coverage, confirmed-vulnerability count, success rate).
2. Static-analysis-guided seed generation — once codebase-level analysis identifies concrete candidate lines and value constraints, feed those directly into seed generation instead of only specification/documentation.
IRSS Extended Mentorship — Week 3
4

## Slide 5
Full Pipeline Status — All 5 CVEs, 3 Stages
CVE (bug class) | Tier A (function-level) | Tier B (codebase-level) | Dynamic analysis
CVE-2026-29004 (heap-buffer-overflow, udhcpc6) | TP confirmed | Confirmed | Confirmed — blind-seeded AFL campaign, cross-checked absent on patched
CVE-2017-15873 (integer-overflow, bunzip2) | TP confirmed | Retained — static-v2 found relevant unchecked arithmetic, root reachability not proven | Not yet confirmed — real search effort, harness verified working, no crash found
CVE-2021-42373 (NULL-deref, man) | TP confirmed | Confirmed (vulnerable); patched correctly suppressed as TN control | Confirmed — blind-seeded AFL campaign, cross-checked absent on patched
CVE-2021-42374 (OOB-read, unlzma) | Abstained — buffer size set in a callee outside isolated function | Retained — static-v2 found both sinks, reachability/extent proof incomplete | Confirmed — full blind-methodology campaign, cross-checked absent on patched
CVE-2021-42386 (use-after-free, awk) | Missed entirely — free/stale-ref/ reuse spans multiple functions | Force-included into static-v2; provider content-safety failure, retained unresolved | Not yet confirmed — harness verified, unrelated crash classes ruled out
IRSS Extended Mentorship — Week 3
5